# Document Watermarker – Project Charter

Project name: Document Watermarker

Project manager: @Ciro Alonso

Last revision date: February 18, 2026

Version: 0.1

## Problem Statement

People often need to share sensitive ID images (passport/ID card) with companies or individuals. If those images leak, they can be abused. Users need a simple, offline tool that converts 1-2 ID photos into a clean PDF page and overlays a visible, repeated watermark to discourage misuse.

## Goals

- Generate a single-page PDF (or predictable multi-page if 2 photos) containing 1-2 images centered on a blank page.

- Apply configurable watermarks (recipient/company name) in a safe-by-default way.

- Ensure offline-only processing with no persistent retention.

- Strip sensitive metadata (EXIF) from outputs.

- Provide a simple macOS GUI suitable for personal use and later sharing.

## Non-Goals

- Cloud upload/sharing features.

- Accounts system, history, recent files list.

- Batch processing or many images.

## Users-stakeholders

- Primary: individual users sending ID photos to a recipient.

## Scope

MVP: macOS GUI -> load 1-2 images -> set watermark text + basic styling -> export PDF.

Future (v2+): optional OCR-based field detection and user-selected redaction regions (offline), improved templated/layout options.

Later (v3+): show provisional output on how it would look with the current style selected.

## Success Metrics

- Typical export completes in <1s for 1-2 photos.

- Zero network access required.

- No leftover temp files: no output unless user exports.

- Users can reliably produce a PDF that meets a “send to company” workflow.

## Risk & Mitigations

- Privacy leakage via metadata/temp files: process in-memory, strip EXIF, minimize logging.

- PDF quality / scaling issues: golden-image tests + fixed layout rules, render verification.

- GUI packaging complexity on macOS: choose a framework with a clear packaging story; keep architecture modular.

## Milestones

- MVP (v0.1): UI + watermark + PDF export + EXIF strip + error-on-existing-file.

- v1.0: presets, better typography controls, accessibility polish, robust tests, signed macOS app packaging.

- v2.0: offline OCR plugin + redaction UI + audit-friendly privacy mode.

- v3.0: small preview window on how the document would look.